Meeting Minutes – Comp490 Team Nexus

**Location:** JD2211

**Date:** 9-16-15

**Time:** 11am

## Attendance

David, Alex, Phil, Raffi, Ben

## Agenda Items

1. What has been done? (Check Product Backlog)
2. Who is assigned to what? (Homework Assignments, requirements, etc.)
3. Is there any impedances? (Issues that are outstanding.)

## Action Items

1. Assign Roles
2. Assign Work
3. Sprint details

## Other Notes

Scrum Master = David Kopp

Product Owner = David Kopp

Front-end Development – Ben, Phil, Vahan

Middle-Tier – Alex, David, Raffi

Ben – Login

Alex – Server Setup / Spark

David – Spark, Walkthough for github sync

Raffi – Spark

Vahan – CSS index page

Phil – CSS index page (BootStrap)