Meeting Minutes Daily – Comp490 Team Nexus

**Location:** JD2211

**Date:** 11-18-15

**Time:** 11am

## Attendance

Ben, David, Phillip, Alex, Vahan( grad check), Raffi

## Agenda Items

1. Who is assigned to what
2. Are there any impedances
3. Round Robin – Q & A

## Action Items

1. Updated Project Plan
2. Backlog update
3. Product backlog

## Other Notes

Ben friends and profile. 8hrs

Phil Node.js migration. 16hrs

Vahan RSS Feed LOL and WOW 10hrs

Alex friend API changes, update friends counter, add number of friend requests to userProfile, and try to integrate AjaxIM. 8hrs

Raffi unit test using jUnit all api calls. Report errors and test cases. 16hrs

David default profile and other defaults 8hrs, Documents 1hr, Presentation for Monday. 4hrs

Hrs chart, unit test reporting chart.